## Slide 1: Retrospective
Laetitia Couge
Robin Khatri
Mohamed Nassar
Eduardo Brandao
March 11 2019

## Slide 2: Work in group
First plan
Decided to work in Python
We divided the work quite early on.
Our plan was following:
Laetitia will work with messages and also on hub.
Eduardo will work on hub
Robin and Nassar will work on player-player and player-hub communication
We will meet on every Wednesday
In our meeting, we’ll discuss the progress

## Slide 3: Work in group
Later plan
We faced problems with:
Message encoding from the hub.py (file for hub)
Some communication strategies in player.py (Player)
Hub notify messages to hub from server part of the player
So, we had to expand our plan.
We began meeting over weekends and do many parts together.

## Slide 4: Auto - evaluation
Documentation: We tried our best to document everything well.
Git: Always used English, provided informative commit messages.
Code: We tried our best to write professionally and neatly.
Tests: With every new feature, we tested using .bat files.
We wished to test everything with our meta-group as well.

## Slide 5: Difficulties
Server-client management in player-player communication
  We created a PlayerConnectionManager class to deal with this
Deciding on choking-unchoking strategy
Understanding threads

## Slide 6: Strong points
Well defined
No change made with respect to protocol
Code Architecture well defined
Robust against some common corrupt messages
Book requests are not possible without being in unchoked state.
Every client that connects to server is choked in the start.
Only if the client is interested, we unchoke the client.

## Slide 7: What would we do differently
Decide on code architecture early on
Automate tests

## Slide 8: Thank you